Proposal

For

Northwind Database

Development in Windows Forms

By Tim Fletcher

SSW

April 2004

Version 1

Mr Northwind

Suite 1, 1 Microsoft Ave

Sydney NSW 2000

02 9999 9999

## Table of Contents

Table of Contents	2

Relevant Parties	4

Overview	4

Assumptions	4

Customer Stories	4

Business Rules and Test Cases	4

Technical Standards	5

Priorities & Estimates	5

Release 1 – Application Conversion to SQL Server & Win Forms	5

Prepaid Rates Conditions	7

Resources	7

Future Development	7

Support Agreement	7

Annual Maintenance	7

Support Bucket	7

Terms and Conditions	8

Development Agreement	8

Dear Mr Northwind,

Thank you for the opportunity to review your database development requirements.

This proposal outlines the development of your database with a SQL Server backend using a Windows Forms .NET solution.

The following estimate is based on our current understanding of your requirements based on the information you have given us. The work may vary from the estimated times based on the outcome of the investigation.

This estimate/quote is valid for 30 days from date of issue.

I look forward to your feedback.

Yours sincerely,

Tim Fletcher

Project Manager

Superior Software for Windows Pty Limited

www.ssw.com.au

## Relevant Parties

| Name | Company | Project Role | Contact |
| --- | --- | --- | --- |
| Mr Northwind | Microsoft | SSW Company Champion | northwind@microsoft.com 8220 8220 |
| Adam Cogan | SSW | Chief Architect | AdamCogan@ssw.com.au 04 1985 1995 |
| Tim Fletcher | SSW | Project Manager | TimFletcher@ssw.com.au 0422 861 606 |
| Ross Donald | SSW | Senior Developer | ross@ssw.com.au 0405 093 813 |
| Daniel Hyles | SSW | Senior Developer | DanielHyles@ssw.com.au 02 9953 3000 |

## Overview

This project involves the conversion of your existing database (Northwind) to a SQL Server database with a Windows Forms .NET solution.

## Assumptions

We assume we have a ‘Company Champion’ aka Mr Northwind available as we need quick client feedback. In order to minimize this risk, the client contact person should commit to a 4 hour response time.

## Technical Standards

SSW follows a series of technical standards of best practices for application development and project management. These can be found at http://www.ssw.com.au/SSW/Standards/

## Customer Stories

Customer Stories describe the functionality of the new system from the User’s point of view. They outline the way the system works and the process flow. They have been excluded from this document because the functionality of the application is in place.

## #1 User Interface

Please check all the screens at the following location.

Print each one and initial it in the bottom right hand corner. http://www.ssw.com.au/ssw/projects/AC%5FMetalCorp/Mockup/frmLogin.htm

## #2 Data Schema

Please check the schema at the following location.

Print all pages and initial it in the bottom right hand corner. http://www.ssw.com.au/ssw/projects/AC%5FMetalCorp/Mockup/frmLogin.htm

## #3 Business Rules and Test Cases

Customer Requirements

These are the rules as specified by the customer.

| Customer Rule | Customer Description | Example | Comp-leted |
| --- | --- | --- | --- |
| OrderTotal | Totalling line items of an order. Each line item has a quantity, a unit cost and a discount percentage. X = (qty) * (cost) – (% discount) | Qty Cost Discount Example 1: 12 $14.00 0% 10 $9.80 0% 5 $34.80 0% Grand total = $440.00 Example 2: 16 $7.70 25% 50 $15.60 0% 15 $39.40 25% 21 $12.00 25% Grand total = $1504.65 | ( |
| USDollar | All dollar amounts are to be stored in USD. Get the exchange rate from a web service at the time the order is saved. | Example 1: AUD $135.00 = USD$100 |  |

Developer Questions

These are additional rules asked by the developer and specified by the customer

| Developer Rule | Developer Question | Answer / Example | Comp-leted |
| --- | --- | --- | --- |
| Rounding | Rounding? Which rounding rules should be applied to the grand total? | (by customer) $149.0282 rounds up to $149.03 $149.0232 rounds down to $149.02 $149.02 no need for rounding, return $149.02 $149.025 rounds down to $149.02 | ( |
| WebServiceConn | What if the web service can’t be reached? | (by developer) Use local cache |  |

## Priorities & Estimates

The following is an estimate of costs to complete the work. This is not a fixed-price contract. This estimate may be subject to review should the matter become more complex than originally anticipated by us.

Note: This list is in priority order.

### Release 1 – Application Conversion to SQL Server & Win Forms

| Description | Resources | Work Hrs | Man Hrs | Standard Rate Total ex GST | Prepaid Rate Total ex GST |
| --- | --- | --- | --- | --- | --- |
| Forms Conversion (Access to SQL Server) |  |  |  |  |  |
| Menu Main (basic switchboard screen) | 2 | 3 | 6 | $990 | $900 |
| frmBrokerDetail (basic calculations) | 2 | 5 | 10 | $1,650 | $1,500 |
| frmBrokerOptions (no code) | 2 | 3 | 6 | $990 | $900 |
| frmBrokerReport (~300 lines of code) (Uses control Local to select which reports to email) | 2 | 8 | 16 | $2,640 | $2,400 |
| frmBrokerScheme (CalcScheme Function and Broker Logo Import function) | 2 | 12 | 24 | $3,960 | $3,600 |
| frmControl (switchboard) and UpdateCreditCharge function | 2 | 6 | 12 | $1,980 | $1,800 |
| frmCreditCharge (Basic Grid for Access to table) | 2 | 4 | 8 | $1,320 | $1,200 |
| frmIntroduction (simple splash screen) | 2 | 2 | 4 | $660 | $600 |
| frmLogon | 2 | 2 | 4 | $660 | $600 |
| frmQuote (largest form - Calc function, search functionality) | 2 | 32 | 64 | $10,560 | $9,600 |
| _basDataPRO - Use SSW SQL Deploy for deploying database changes, need call on open | 2 | 4 | 8 | $1,320 | $1,200 |
| _New_Utilities (Update Local Data - could use Settings.XML | 2 | 6 | 12 | $1,980 | $1,800 |
| basPrintEmailReport | 2 | 2 | 4 | $660 | $600 |
| basSystemInfo | 2 | 3 | 6 | $990 | $900 |
| Forms Extra Items |  |  |  |  |  |
| frmQuote (validators) | 2 | 2 | 4 | $660 | $600 |
| Wise (check for update) | 2 | 5 | 10 | $1,650 | $1,500 |
| Resolution Option In frmControl (remove and use anchoring) | 3 | 5 | 15 | $2,475 | $2,250 |
| Web Services for all data (no caching) | 2 | 32 | 64 | $10,560 | $9,600 |
| PDF option for reports | 2 | 32 | 64 | $10,560 | $9,600 |
| Usage Report in Reporting Services (including the code to log the record) | 2 | 8 | 16 | $2,640 | $2,400 |
| Usage Detail Report in Reporting Services (including the code to log the record) | 2 | 8 | 16 | $2,640 | $2,400 |
| Conversion of CPF Reports 2000 to .NET |  |  |  |  |  |
| Send Email Functionality (Use Outlook if available then SMTP), with pdf attachments (NB NO snapshot format from Crystal) | 2 | 16 | 32 | $5,280 | $4,800 |
| NECESSARY ADDITIONS | 2 | 0 | 0 | $0 | $0 |
| Project Management (2 hours every 40 work hours) | 1 | 4 | 4 | $660 | $600 |
| Testing (8 hours every 40) | 2 | 16 | 32 | $5,280 | $4,800 |
| Fixes from User Acceptance Testing (10% of total work hours) | 2 | 16 | 32 | $5,280 | $4,800 |
| Scheduling (8 hours per Release)) | 2 | 2 | 4 | $660 | $600 |
| Total ex GST |  | 291 | 583 | $96,195.0 | $87,450.0 |
| Total inc GST |  |  |  | $105,814.5 | $96,195.0 |

### Prepaid Rates Conditions

SSW offers a competitive rate to those clients pre-paying time in blocks of 40 hours. Pre-paid rates take effect on day of payment.

Rates revert to standard if pre-payment is not maintained.

For continuing work a new invoice will be issued when more than half the hours of the previous invoice have been consumed. We recommend that you are able to process payment within 24 hours of receiving invoice to maintain pre-payment. Credit-Card and Direct Deposit only. See http://www.ssw.com.au/ssw/Company/AboutUs.aspx#Bank for SSW banking details.

### Resources

- Ross Donald – Senior Developer - $175 +GST/hour

http://www.ssw.com.au/SSW/Employees/employeesprofile.aspx?EmpID=RD

- Daniel Hyles – Database Developer - $155 +GST/hour

http://www.ssw.com.au/SSW/Employees/employeesprofile.aspx?EmpID=DH

### Future Development

- No future development is planned at this time.

### Support Agreement

Support is defined as ensuring the application maintains its current functionality.

Telephone & Email support is provided through a designated "Company Champion" nominated by the client. Telephone support is available 9pm - 6pm weekdays. An emergency line is available 24 hours a day. You will be allocated primary and secondary account managers who will co-ordinate your support requirements. They will help to ensure that you are given the full attention of our staff, and your urgent problems are dealt with promptly.

### Annual Maintenance

( Annual Maintenance Support is for Fixed Price contracts only. You may purchase Annual Maintenance Support at 15% of the total project cost. Alternatively you may purchase support at the agreed hourly rates. Onsite visits will be charged on an hourly basis, unless otherwise agreed upon.

### Support Bucket

( The 40 hour Support Bucket is for Time & Materials OR Fixed Price contracts. A 40 hour Support Bucket must be pre-paid prior to the provision of support.

Clients are free to utilise support on an "as required" basis. Support can be provided on-site or off-site. When 40 hours is completed you can purchase a new Support Bucket. Fax, telephone & email support is provided through a designated "Company Champion" nominated by the client.

A 40 hour Support Bucket expires from 12 months of date of payment. Developer rates are charged on a prepaid basis. Rates are in accordance with the resources supplied.

## Terms and Conditions

All work will be conducted according to our standard Terms & Conditions. These can be viewed at http://www.ssw.com.au/ssw/Company/ConsultingOrderTermsConditions.aspx. You are required to sign a copy of these prior to work commencing. This is not a fixed price contract. Work is conducted on a time & materials basis.

## Development Agreement

Superior Software for Windows Pty Limited is to provide the services as stipulated in the Proposal. In doing this work unforseen circumstances may arise necessitating SSW to provide additional services; these services will provided on a time & materials basis subject to our standard Terms & Conditions. This Agreement shall become effective upon acceptance and can be terminated with 24 hours notice, in writing by either party.

Please select which payment option you prefer:

( Standard

( Prepaid* (Subject to Pre Paid Work conditions)

| Superior Software for Windows Pty Limited Gateway Court, Suite 10 81 – 91 Military Road Neutral Bay NSW 2089 ABN 21 069 371 900 | Powerhouse Group |
| --- | --- |
| _______________________________________ | _______________________________________ |
| Name | Name |
| _______________________________________ | _______________________________________ |
| Signature | Signature |
| _______________________________________ | _______________________________________ |
| Title | Title |
| _______________________________________ | _______________________________________ |
| Date | Date |

Please return fax entire document to (02) 9953 3105

This proposal has been prepared in good faith and diligence, and we have made every effort to ensure accuracy.  Any recommendations are based on information supplied by you and our past experience, but your situation may differ from other clients. As such SSW makes no warranty, express or implied with respect to the correctness of this report or its recommendations. This contract is governed by the laws of NSW, Australia. The operation of the postal acceptance rule is expressly excluded.